# OCS ONE — PHASE 0 IMPLEMENTATION BLUEPRINT

# FULL INVENTORY MANAGEMENT

# Date: 2026-09-12

# Status: PLANNING ONLY — NO CODE MODIFIED

# Base: FAT-CANDIDATE-2026-09-12 (ea99cec1e958b0f2e9f727b57c7904993cd6c34b)

# Previous Release: Battery Factory Pilot ONLY

---

## EXECUTIVE SUMMARY

This document is the **authoritative Phase 0 implementation blueprint** for taking OCS One from Battery Factory Pilot inventory scope to **Full Inventory Management**. It contains:

- Complete database schema designs (Drizzle ORM + PostgreSQL)

- Inventory ledger redesign with 16 transaction types

- State machine with 11 authoritative states

- Reservation, lot, warehouse, procurement, receiving architectures

- Manufacturing lifecycle (Reserve → Issue → WIP → Consume → Return → Scrap)

- BOM snapshot, return, scrap, adjustment, transfer architectures

- Reconciliation invariants with exact accounting formulas

- Complete genealogy chain design

- Reporting layer design

- Authorization and durable audit requirements

- Concurrency protection specifications

- Implementation dependency graph (9 phases)

- Compatibility requirements for existing pilot functionality

**Implementation Status: NOT STARTED**

---

# SECTION 1 — DATABASE / DOMAIN MODEL

## 1.1 New Tables

### purchase_orders

```typescript

export const purchaseOrders = pgTable("purchase_orders", {

id: uuid("id").primaryKey().defaultRandom(),

poNumber: varchar("po_number", { length: 50 }).notNull().unique(),

supplierId: uuid("supplier_id").notNull().references(() => suppliers.id),

status: poStatusEnum("status").notNull().default("draft"),

// draft → submitted → approved → partially_received → fully_received → closed → cancelled

orderedDate: timestamp("ordered_date"),

requiredDate: timestamp("required_date"),

approvedBy: integer("approved_by").references(() => usersTable.id),

approvedAt: timestamp("approved_at"),

currency: varchar("currency", { length: 3 }).default("INR"),

totalAmount: numeric("total_amount", { precision: 14, scale: 2 }),

terms: text("terms"),

notes: text("notes"),

overReceiptTolerancePercent: numeric("over_receipt_tolerance_percent", { precision: 5, scale: 2 }).default("5.00"),

createdBy: integer("created_by").notNull().references(() => usersTable.id),

createdAt: timestamp("created_at").defaultNow(),

updatedAt: timestamp("updated_at").defaultNow(),

});

export const poStatusEnum = pgEnum("po_status", [

"draft", "submitted", "approved", "partially_received",

"fully_received", "closed", "cancelled"

]);

```

### purchase_order_lines

```typescript

export const purchaseOrderLines = pgTable("purchase_order_lines", {

id: uuid("id").primaryKey().defaultRandom(),

purchaseOrderId: uuid("purchase_order_id").notNull().references(() => purchaseOrders.id),

lineNumber: integer("line_number").notNull(),

materialId: uuid("material_id").notNull().references(() => materials.id),

orderedQty: numeric("ordered_qty", { precision: 14, scale: 3 }).notNull(),

receivedQty: numeric("received_qty", { precision: 14, scale: 3 }).default("0"),

rejectedQty: numeric("rejected_qty", { precision: 14, scale: 3 }).default("0"),

cancelledQty: numeric("cancelled_qty", { precision: 14, scale: 3 }).default("0"),

openQty: numeric("open_qty", { precision: 14, scale: 3 }).notNull(),

// openQty = orderedQty - receivedQty - rejectedQty - cancelledQty (computed, stored)

unitPrice: numeric("unit_price", { precision: 14, scale: 4 }),

uom: varchar("uom", { length: 20 }).notNull(),

requiredDate: timestamp("required_date"),

notes: text("notes"),

createdAt: timestamp("created_at").defaultNow(),

}, (table) => ({

uniquePoLine: uniqueIndex("unique_po_line").on(table.purchaseOrderId, table.lineNumber),

}));

```

### warehouses

```typescript

export const warehouses = pgTable("warehouses", {

id: uuid("id").primaryKey().defaultRandom(),

code: varchar("code", { length: 20 }).notNull().unique(),

name: varchar("name", { length: 100 }).notNull(),

type: warehouseTypeEnum("type").notNull(),

// main_store, qc_quarantine, production_store, wip, cell_processing,

// finished_goods, rejected, scrap, dispatch, transit

address: text("address"),

isActive: boolean("is_active").default(true),

createdAt: timestamp("created_at").defaultNow(),

});

export const warehouseTypeEnum = pgEnum("warehouse_type", [

"main_store", "qc_quarantine", "production_store", "wip",

"cell_processing", "finished_goods", "rejected", "scrap",

"dispatch", "transit"

]);

```

### locations

```typescript

export const locations = pgTable("locations", {

id: uuid("id").primaryKey().defaultRandom(),

warehouseId: uuid("warehouse_id").notNull().references(() => warehouses.id),

code: varchar("code", { length: 20 }).notNull(),

name: varchar("name", { length: 100 }).notNull(),

type: locationTypeEnum("type").notNull(),

// receiving, inspection, storage, picking, staging, shipping, quarantine

isActive: boolean("is_active").default(true),

createdAt: timestamp("created_at").defaultNow(),

}, (table) => ({

uniqueWarehouseLocation: uniqueIndex("unique_warehouse_location").on(table.warehouseId, table.code),

}));

export const locationTypeEnum = pgEnum("location_type", [

"receiving", "inspection", "storage", "picking", "staging", "shipping", "quarantine"

]);

```

### bins

```typescript

export const bins = pgTable("bins", {

id: uuid("id").primaryKey().defaultRandom(),

locationId: uuid("location_id").notNull().references(() => locations.id),

code: varchar("code", { length: 20 }).notNull(),

name: varchar("name", { length: 100 }).notNull(),

capacity: numeric("capacity", { precision: 14, scale: 3 }),

uom: varchar("uom", { length: 20 }),

isActive: boolean("is_active").default(true),

createdAt: timestamp("created_at").defaultNow(),

}, (table) => ({

uniqueLocationBin: uniqueIndex("unique_location_bin").on(table.locationId, table.code),

}));

```

### inventory_lots (generic lots)

```typescript

export const inventoryLots = pgTable("inventory_lots", {

id: uuid("id").primaryKey().defaultRandom(),

lotNumber: varchar("lot_number", { length: 50 }).notNull().unique(),

materialId: uuid("material_id").notNull().references(() => materials.id),

supplierLotNumber: varchar("supplier_lot_number", { length: 50 }),

supplierId: uuid("supplier_id").references(() => suppliers.id),

grnLineId: uuid("grn_line_id").references(() => grnLineItems.id),

// Links back to the GRN line that created this lot

receivedDate: timestamp("received_date").defaultNow(),

expiryDate: timestamp("expiry_date"),

manufactureDate: timestamp("manufacture_date"),

status: lotStatusEnum("status").notNull().default("active"),

// active, consumed, expired, quarantined, rejected

totalReceivedQty: numeric("total_received_qty", { precision: 14, scale: 3 }).notNull(),

remainingQty: numeric("remaining_qty", { precision: 14, scale: 3 }).notNull(),

uom: varchar("uom", { length: 20 }).notNull(),

warehouseId: uuid("warehouse_id").references(() => warehouses.id),

locationId: uuid("location_id").references(() => locations.id),

binId: uuid("bin_id").references(() => bins.id),

createdAt: timestamp("created_at").defaultNow(),

});

export const lotStatusEnum = pgEnum("lot_status", [

"active", "consumed", "expired", "quarantined", "rejected"

]);

```

### inventory_reservations

```typescript

export const inventoryReservations = pgTable("inventory_reservations", {

id: uuid("id").primaryKey().defaultRandom(),

reservationNumber: varchar("reservation_number", { length: 50 }).notNull().unique(),

productionOrderId: uuid("production_order_id").notNull().references(() => mfgProductionOrders.id),

materialId: uuid("material_id").notNull().references(() => materials.id),

reservedQty: numeric("reserved_qty", { precision: 14, scale: 3 }).notNull(),

allocatedQty: numeric("allocated_qty", { precision: 14, scale: 3 }).default("0"),

issuedQty: numeric("issued_qty", { precision: 14, scale: 3 }).default("0"),

uom: varchar("uom", { length: 20 }).notNull(),

status: reservationStatusEnum("status").notNull().default("active"),

// active, partially_allocated, fully_allocated, partially_issued,

// fully_issued, released, cancelled, expired

lotId: uuid("lot_id").references(() => inventoryLots.id),

// Optional: if lot is pre-allocated

warehouseId: uuid("warehouse_id").references(() => warehouses.id),

locationId: uuid("location_id").references(() => locations.id),

expiryDate: timestamp("expiry_date"),

// Auto-release if not consumed by this date

createdBy: integer("created_by").notNull().references(() => usersTable.id),

createdAt: timestamp("created_at").defaultNow(),

releasedAt: timestamp("released_at"),

cancelledAt: timestamp("cancelled_at"),

cancelledBy: integer("cancelled_by").references(() => usersTable.id),

cancellationReason: text("cancellation_reason"),

});

export const reservationStatusEnum = pgEnum("reservation_status", [

"active", "partially_allocated", "fully_allocated", "partially_issued",

"fully_issued", "released", "cancelled", "expired"

]);

```

### inventory_adjustments

```typescript

export const inventoryAdjustments = pgTable("inventory_adjustments", {

id: uuid("id").primaryKey().defaultRandom(),

adjustmentNumber: varchar("adjustment_number", { length: 50 }).notNull().unique(),

type: adjustmentTypeEnum("type").notNull(),

// positive, negative

status: adjustmentStatusEnum("status").notNull().default("draft"),

// draft → submitted → approved → posted → rejected

materialId: uuid("material_id").notNull().references(() => materials.id),

lotId: uuid("lot_id").references(() => inventoryLots.id),

warehouseId: uuid("warehouse_id").notNull().references(() => warehouses.id),

locationId: uuid("location_id").references(() => locations.id),

binId: uuid("bin_id").references(() => bins.id),

quantity: numeric("quantity", { precision: 14, scale: 3 }).notNull(),

uom: varchar("uom", { length: 20 }).notNull(),

systemQty: numeric("system_qty", { precision: 14, scale: 3 }).notNull(),

physicalQty: numeric("physical_qty", { precision: 14, scale: 3 }).notNull(),

variance: numeric("variance", { precision: 14, scale: 3 }).notNull(),

// variance = physicalQty - systemQty (must match sign of type)

reason: varchar("reason", { length: 255 }).notNull(),

// standardized reason codes: cycle_count, damage, theft, system_error, etc.

notes: text("notes"),

countReference: varchar("count_reference", { length: 50 }),

// physical count sheet reference

approvedBy: integer("approved_by").references(() => usersTable.id),

approvedAt: timestamp("approved_at"),

postedAt: timestamp("posted_at"),

postedBy: integer("posted_by").references(() => usersTable.id),

createdBy: integer("created_by").notNull().references(() => usersTable.id),

createdAt: timestamp("created_at").defaultNow(),

});

export const adjustmentTypeEnum = pgEnum("adjustment_type", ["positive", "negative"]);

export const adjustmentStatusEnum = pgEnum("adjustment_status", [

"draft", "submitted", "approved", "posted", "rejected"

]);

```

### return_documents

```typescript

export const returnDocuments = pgTable("return_documents", {

id: uuid("id").primaryKey().defaultRandom(),

returnNumber: varchar("return_number", { length: 50 }).notNull().unique(),

productionOrderId: uuid("production_order_id").notNull().references(() => mfgProductionOrders.id),

materialId: uuid("material_id").notNull().references(() => materials.id),

lotId: uuid("lot_id").references(() => inventoryLots.id),

originalIssueId: uuid("original_issue_id").references(() => materialIssues.id),

// Links back to the original MIN

sourceWarehouseId: uuid("source_warehouse_id").notNull().references(() => warehouses.id),

sourceLocationId: uuid("source_location_id").references(() => locations.id),

destinationWarehouseId: uuid("destination_warehouse_id").notNull().references(() => warehouses.id),

destinationLocationId: uuid("destination_location_id").references(() => locations.id),

destinationBinId: uuid("destination_bin_id").references(() => bins.id),

quantity: numeric("quantity", { precision: 14, scale: 3 }).notNull(),

uom: varchar("uom", { length: 20 }).notNull(),

reason: varchar("reason", { length: 255 }).notNull(),

// unused_material, defective, wrong_material, excess_issue

status: returnStatusEnum("status").notNull().default("draft"),

// draft → approved → posted → rejected

approvedBy: integer("approved_by").references(() => usersTable.id),

approvedAt: timestamp("approved_at"),

postedAt: timestamp("posted_at"),

postedBy: integer("posted_by").references(() => usersTable.id),

createdBy: integer("created_by").notNull().references(() => usersTable.id),

createdAt: timestamp("created_at").defaultNow(),

});

export const returnStatusEnum = pgEnum("return_status", [

"draft", "approved", "posted", "rejected"

]);

```

### scrap_documents

```typescript

export const scrapDocuments = pgTable("scrap_documents", {

id: uuid("id").primaryKey().defaultRandom(),

scrapNumber: varchar("scrap_number", { length: 50 }).notNull().unique(),

productionOrderId: uuid("production_order_id").notNull().references(() => mfgProductionOrders.id),

materialId: uuid("material_id").notNull().references(() => materials.id),

lotId: uuid("lot_id").references(() => inventoryLots.id),

serialNumber: varchar("serial_number", { length: 100 }),

// For serialized components

stageId: uuid("stage_id").references(() => mfgStages.id),

// Production stage where scrap occurred

sourceWarehouseId: uuid("source_warehouse_id").notNull().references(() => warehouses.id),

sourceLocationId: uuid("source_location_id").references(() => locations.id),

quantity: numeric("quantity", { precision: 14, scale: 3 }).notNull(),

uom: varchar("uom", { length: 20 }).notNull(),

reason: varchar("reason", { length: 255 }).notNull(),

// damaged, defective, expired, process_loss, tooling_failure

notes: text("notes"),

status: scrapStatusEnum("status").notNull().default("draft"),

// draft → approved → posted → rejected

approvedBy: integer("approved_by").references(() => usersTable.id),

approvedAt: timestamp("approved_at"),

postedAt: timestamp("posted_at"),

postedBy: integer("posted_by").references(() => usersTable.id),

createdBy: integer("created_by").notNull().references(() => usersTable.id),

createdAt: timestamp("created_at").defaultNow(),

});

export const scrapStatusEnum = pgEnum("scrap_status", [

"draft", "approved", "posted", "rejected"

]);

```

### consumption_confirmations

```typescript

export const consumptionConfirmations = pgTable("consumption_confirmations", {

id: uuid("id").primaryKey().defaultRandom(),

confirmationNumber: varchar("confirmation_number", { length: 50 }).notNull().unique(),

productionOrderId: uuid("production_order_id").notNull().references(() => mfgProductionOrders.id),

stageId: uuid("stage_id").references(() => mfgStages.id),

materialId: uuid("material_id").notNull().references(() => materials.id),

lotId: uuid("lot_id").references(() => inventoryLots.id),

bomSnapshotLineId: uuid("bom_snapshot_line_id").references(() => bomSnapshotLines.id),

// Links to the BOM snapshot line for variance calculation

plannedQty: numeric("planned_qty", { precision: 14, scale: 3 }).notNull(),

actualQty: numeric("actual_qty", { precision: 14, scale: 3 }).notNull(),

varianceQty: numeric("variance_qty", { precision: 14, scale: 3 }).notNull(),

// varianceQty = actualQty - plannedQty

uom: varchar("uom", { length: 20 }).notNull(),

scrapQty: numeric("scrap_qty", { precision: 14, scale: 3 }).default("0"),

returnQty: numeric("return_qty", { precision: 14, scale: 3 }).default("0"),

reason: varchar("reason", { length: 255 }),

status: consumptionStatusEnum("status").notNull().default("draft"),

// draft → confirmed → adjusted → rejected

confirmedBy: integer("confirmed_by").notNull().references(() => usersTable.id),

confirmedAt: timestamp("confirmed_at").defaultNow(),

adjustedBy: integer("adjusted_by").references(() => usersTable.id),

adjustedAt: timestamp("adjusted_at"),

createdAt: timestamp("created_at").defaultNow(),

});

export const consumptionStatusEnum = pgEnum("consumption_status", [

"draft", "confirmed", "adjusted", "rejected"

]);

```

### wip_inventory (WIP tracking)

```typescript

export const wipInventory = pgTable("wip_inventory", {

id: uuid("id").primaryKey().defaultRandom(),

productionOrderId: uuid("production_order_id").notNull().references(() => mfgProductionOrders.id),

materialId: uuid("material_id").notNull().references(() => materials.id),

lotId: uuid("lot_id").references(() => inventoryLots.id),

issueId: uuid("issue_id").references(() => materialIssues.id),

// Original MIN that put this material into WIP

warehouseId: uuid("warehouse_id").notNull().references(() => warehouses.id),

locationId: uuid("location_id").references(() => locations.id),

issuedQty: numeric("issued_qty", { precision: 14, scale: 3 }).notNull(),

consumedQty: numeric("consumed_qty", { precision: 14, scale: 3 }).default("0"),

returnedQty: numeric("returned_qty", { precision: 14, scale: 3 }).default("0"),

scrappedQty: numeric("scrapped_qty", { precision: 14, scale: 3 }).default("0"),

remainingQty: numeric("remaining_qty", { precision: 14, scale: 3 }).notNull(),

// remainingQty = issuedQty - consumedQty - returnedQty - scrappedQty

uom: varchar("uom", { length: 20 }).notNull(),

status: wipStatusEnum("status").notNull().default("active"),

// active, partially_consumed, fully_consumed

createdAt: timestamp("created_at").defaultNow(),

updatedAt: timestamp("updated_at").defaultNow(),

}, (table) => ({

uniqueWipMaterial: uniqueIndex("unique_wip_material").on(

table.productionOrderId, table.materialId, table.lotId, table.issueId

),

}));

export const wipStatusEnum = pgEnum("wip_status", [

"active", "partially_consumed", "fully_consumed"

]);

```

### transfer_requests

```typescript

export const transferRequests = pgTable("transfer_requests", {

id: uuid("id").primaryKey().defaultRandom(),

transferNumber: varchar("transfer_number", { length: 50 }).notNull().unique(),

type: transferTypeEnum("type").notNull(),

// warehouse_to_warehouse, location_to_location, bin_to_bin,

// store_to_production, production_to_store

status: transferStatusEnum("status").notNull().default("draft"),

// draft → approved → issued → in_transit → received → reconciled

//                → cancelled

//                → rejected

sourceWarehouseId: uuid("source_warehouse_id").notNull().references(() => warehouses.id),

sourceLocationId: uuid("source_location_id").references(() => locations.id),

sourceBinId: uuid("source_bin_id").references(() => bins.id),

destinationWarehouseId: uuid("destination_warehouse_id").notNull().references(() => warehouses.id),

destinationLocationId: uuid("destination_location_id").references(() => locations.id),

destinationBinId: uuid("destination_bin_id").references(() => bins.id),

requestedBy: integer("requested_by").notNull().references(() => usersTable.id),

requestedAt: timestamp("requested_at").defaultNow(),

approvedBy: integer("approved_by").references(() => usersTable.id),

approvedAt: timestamp("approved_at"),

issuedBy: integer("issued_by").references(() => usersTable.id),

issuedAt: timestamp("issued_at"),

receivedBy: integer("received_by").references(() => usersTable.id),

receivedAt: timestamp("received_at"),

cancelledBy: integer("cancelled_by").references(() => usersTable.id),

cancelledAt: timestamp("cancelled_at"),

cancellationReason: text("cancellation_reason"),

notes: text("notes"),

createdAt: timestamp("created_at").defaultNow(),

});

export const transferTypeEnum = pgEnum("transfer_type", [

"warehouse_to_warehouse", "location_to_location", "bin_to_bin",

"store_to_production", "production_to_store"

]);

export const transferStatusEnum = pgEnum("transfer_status", [

"draft", "approved", "issued", "in_transit", "received", "reconciled",

"cancelled", "rejected"

]);

```

### transfer_lines

```typescript

export const transferLines = pgTable("transfer_lines", {

id: uuid("id").primaryKey().defaultRandom(),

transferRequestId: uuid("transfer_request_id").notNull().references(() => transferRequests.id),

lineNumber: integer("line_number").notNull(),

materialId: uuid("material_id").notNull().references(() => materials.id),

lotId: uuid("lot_id").references(() => inventoryLots.id),

requestedQty: numeric("requested_qty", { precision: 14, scale: 3 }).notNull(),

issuedQty: numeric("issued_qty", { precision: 14, scale: 3 }),

receivedQty: numeric("received_qty", { precision: 14, scale: 3 }),

uom: varchar("uom", { length: 20 }).notNull(),

status: transferLineStatusEnum("status").notNull().default("pending"),

// pending, issued, partially_received, fully_received, rejected

notes: text("notes"),

createdAt: timestamp("created_at").defaultNow(),

}, (table) => ({

uniqueTransferLine: uniqueIndex("unique_transfer_line").on(table.transferRequestId, table.lineNumber),

}));

export const transferLineStatusEnum = pgEnum("transfer_line_status", [

"pending", "issued", "partially_received", "fully_received", "rejected"

]);

```

### bom_snapshots

```typescript

export const bomSnapshots = pgTable("bom_snapshots", {

id: uuid("id").primaryKey().defaultRandom(),

productionOrderId: uuid("production_order_id").notNull().references(() => mfgProductionOrders.id).unique(),

// One snapshot per production order

bomId: uuid("bom_id").notNull().references(() => boms.id),

bomRevision: integer("bom_revision").notNull(),

snapshotAt: timestamp("snapshot_at").defaultNow(),

snappedBy: integer("snapped_by").notNull().references(() => usersTable.id),

totalMaterialCost: numeric("total_material_cost", { precision: 14, scale: 2 }),

notes: text("notes"),

createdAt: timestamp("created_at").defaultNow(),

});

```

### bom_snapshot_lines

```typescript

export const bomSnapshotLines = pgTable("bom_snapshot_lines", {

id: uuid("id").primaryKey().defaultRandom(),

bomSnapshotId: uuid("bom_snapshot_id").notNull().references(() => bomSnapshots.id),

lineNumber: integer("line_number").notNull(),

materialId: uuid("material_id").notNull().references(() => materials.id),

plannedQty: numeric("planned_qty", { precision: 14, scale: 3 }).notNull(),

uom: varchar("uom", { length: 20 }).notNull(),

scrapFactor: numeric("scrap_factor", { precision: 5, scale: 2 }).default("0"),

// e.g., 0.05 = 5% scrap allowance

yieldPercent: numeric("yield_percent", { precision: 5, scale: 2 }).default("100"),

// e.g., 95.00 = 95% yield

alternateMaterialId: uuid("alternate_material_id").references(() => materials.id),

isTraceable: boolean("is_traceable").default(false),

notes: text("notes"),

createdAt: timestamp("created_at").defaultNow(),

}, (table) => ({

uniqueSnapshotLine: uniqueIndex("unique_snapshot_line").on(table.bomSnapshotId, table.lineNumber),

}));

```

## 1.2 Existing Tables — Disposition

| Table | Action | Rationale |

|---|---|---|

| `grns` | **EXTEND** | Add `purchase_order_id` (nullable FK to `purchase_orders`). Add `warehouse_id`, `location_id` for receiving dock. |

| `grn_line_items` | **EXTEND** | Add `lot_id` (FK to `inventory_lots`). Add `warehouse_id`, `location_id`, `bin_id` for put-away destination. |

| `inventory_transactions` | **EXTEND** | Major extension. See Section 2. |

| `material_issues` | **EXTEND** | Add `reservation_id` (FK to `inventory_reservations`). Add `warehouse_id`, `location_id`, `bin_id` for source. Add `wip_inventory_id` (FK to `wip_inventory`). |

| `material_issue_lines` | **EXTEND** | Add `lot_id` (FK to `inventory_lots`). Add `allocated_qty` vs `issued_qty`. |

| `incoming_inspections` | **RETAIN** | One-shot model remains for v1.0 compatibility. Line-level inspection added via `incoming_inspection_lines` (already exists). |

| `incoming_inspection_lines` | **EXTEND** | Add `inspection_event_number` for re-inspection support. Drop unique constraint on `grn_line_id` to allow multiple inspections per line. |

| `cell_lots` | **RETAIN UNCHANGED** | Cell processing is a specialized domain. Do not merge with generic `inventory_lots`. |

| `cell_records` | **RETAIN UNCHANGED** | Cell allocation remains separate from general inventory allocation. |

| `products` | **EXTEND** | Add `warehouse_id`, `location_id`, `bin_id` for finished goods storage. |

| `boms` | **RETAIN** | BOM header remains. Snapshots are in new `bom_snapshots` table. |

| `bom_lines` | **RETAIN** | BOM line remains the master template. Snapshots are in new `bom_snapshot_lines` table. |

| `dealers` / `suppliers` | **LINK** | If `suppliers` is separate from `dealers`, ensure FK consistency. If unified, retain. |

| `users` | **RETAIN** | Already extended with `dealer_id` in previous patch. |

| `mfg_production_orders` | **EXTEND** | Add `bom_snapshot_id` (FK to `bom_snapshots`). |

| `mfg_stages` | **RETAIN** | No schema change required. |

| `mfg_battery_genealogy` | **RETAIN** | Product genealogy remains. |

| `product_genealogy` | **RETAIN** | Product genealogy remains. |

| `inventory_transfers` (existing) | **DEPRECATE** | Replaced by `transfer_requests` + `transfer_lines`. Migrate existing data on first migration. |

---

# SECTION 2 — INVENTORY LEDGER REDESIGN

## 2.1 Extended inventory_transactions Table

```typescript

export const inventoryTransactions = pgTable("inventory_transactions", {

id: uuid("id").primaryKey().defaultRandom(),

transactionType: transactionTypeEnum("transaction_type").notNull(),

materialId: uuid("material_id").notNull().references(() => materials.id),

lotId: uuid("lot_id").references(() => inventoryLots.id),

warehouseId: uuid("warehouse_id").notNull().references(() => warehouses.id),

locationId: uuid("location_id").references(() => locations.id),

binId: uuid("bin_id").references(() => bins.id),

quantity: numeric("quantity", { precision: 14, scale: 3 }).notNull(),

// SIGNED: positive for IN, negative for OUT

uom: varchar("uom", { length: 20 }).notNull(),

stockState: stockStateEnum("stock_state").notNull(),

// The state this quantity enters (for positive) or leaves (for negative)

sourceDocumentType: varchar("source_document_type", { length: 32 }).notNull(),

sourceDocumentId: uuid("source_document_id").notNull(),

sourceLineId: uuid("source_line_id"),

productionOrderId: uuid("production_order_id").references(() => mfgProductionOrders.id),

bomSnapshotId: uuid("bom_snapshot_id").references(() => bomSnapshots.id),

reversalOfId: uuid("reversal_of_id").references(() => inventoryTransactions.id),

// Self-referential FK for reversal linkage

reason: varchar("reason", { length: 255 }),

actorId: integer("actor_id").notNull().references(() => usersTable.id),

actorName: varchar("actor_name", { length: 100 }).notNull(),

// Denormalized for audit durability

createdAt: timestamp("created_at").defaultNow(),

}, (table) => ({

// Critical indexes for balance queries

idxMaterialLotState: index("idx_it_material_lot_state").on(table.materialId, table.lotId, table.stockState),

idxMaterialWarehouseState: index("idx_it_material_wh_state").on(table.materialId, table.warehouseId, table.stockState),

idxMaterialLocationState: index("idx_it_material_loc_state").on(table.materialId, table.locationId, table.stockState),

idxSourceDocument: index("idx_it_source_doc").on(table.sourceDocumentType, table.sourceDocumentId),

idxProductionOrder: index("idx_it_po").on(table.productionOrderId),

idxReversal: index("idx_it_reversal").on(table.reversalOfId),

idxCreatedAt: index("idx_it_created_at").on(table.createdAt),

}));

export const transactionTypeEnum = pgEnum("transaction_type", [

"RECEIPT",           // GRN posting: positive, enters inspection_pending

"INSPECTION_ACCEPT", // Inspection: positive, enters available (from inspection_pending)

"INSPECTION_REJECT", // Inspection: positive, enters rejected (from inspection_pending)

"RESERVATION",       // Reservation: NO ledger row (accounting state only)

"RESERVATION_RELEASE", // Reservation release: NO ledger row

"ISSUE",             // MIN: negative, leaves available

"WIP_RECEIPT",       // MIN: positive, enters WIP (paired with ISSUE)

"CONSUMPTION",       // Consumption confirmation: negative, leaves WIP

"RETURN",            // Return: positive, enters available; negative, leaves WIP

"SCRAP",             // Scrap: negative, leaves WIP; positive, enters scrapped

"TRANSFER_OUT",      // Transfer issue: negative, leaves available

"TRANSFER_IN",       // Transfer receipt: positive, enters available

"TRANSFER_REVERSAL", // Transfer reversal: compensating rows

"ADJUSTMENT_IN",     // Adjustment: positive, enters available

"ADJUSTMENT_OUT",    // Adjustment: negative, leaves available

]);

export const stockStateEnum = pgEnum("stock_state", [

"inspection_pending",

"available",

"reserved",

"quarantined",

"wip",

"consumed",

"returned",

"scrapped",

"in_transit",

"rejected",

]);

```

## 2.2 Transaction Type Specifications

| Type | Sign | Source | Destination | Mandatory Fields | Optional Fields |

|---|---|---|---|---|---|

| **RECEIPT** | + | Supplier | inspection_pending | materialId, warehouseId, quantity, uom, sourceDocumentType='GRN', sourceDocumentId, actorId | lotId, locationId, binId, productionOrderId |

| **INSPECTION_ACCEPT** | + | inspection_pending | available | materialId, warehouseId, quantity, uom, sourceDocumentType='INSPECTION', sourceDocumentId, sourceLineId, actorId | lotId, locationId, binId |

| **INSPECTION_REJECT** | + | inspection_pending | rejected | Same as ACCEPT | Same as ACCEPT |

| **RESERVATION** | — | — | — | **NO LEDGER ROW** | — |

| **RESERVATION_RELEASE** | — | — | — | **NO LEDGER ROW** | — |

| **ISSUE** | − | available | — | materialId, warehouseId, quantity, uom, sourceDocumentType='MIN', sourceDocumentId, sourceLineId, productionOrderId, actorId | lotId, locationId, binId |

| **WIP_RECEIPT** | + | — | wip | materialId, warehouseId, quantity, uom, sourceDocumentType='MIN', sourceDocumentId, sourceLineId, productionOrderId, actorId | lotId, locationId, binId |

| **CONSUMPTION** | − | wip | — | materialId, warehouseId, quantity, uom, sourceDocumentType='CONSUMPTION', sourceDocumentId, productionOrderId, actorId | lotId, locationId, binId |

| **RETURN** | + | — | available | materialId, warehouseId, quantity, uom, sourceDocumentType='RETURN', sourceDocumentId, productionOrderId, actorId | lotId, locationId, binId, reversalOfId |

| **SCRAP** | − | wip | scrapped | materialId, warehouseId, quantity, uom, sourceDocumentType='SCRAP', sourceDocumentId, productionOrderId, actorId | lotId, locationId, binId, serialNumber |

| **TRANSFER_OUT** | − | available | — | materialId, warehouseId, quantity, uom, sourceDocumentType='TRANSFER', sourceDocumentId, actorId | lotId, locationId, binId |

| **TRANSFER_IN** | + | — | available | materialId, warehouseId, quantity, uom, sourceDocumentType='TRANSFER', sourceDocumentId, actorId | lotId, locationId, binId |

| **TRANSFER_REVERSAL** | ± | — | — | materialId, warehouseId, quantity, uom, sourceDocumentType='TRANSFER_REVERSAL', sourceDocumentId, actorId, reversalOfId | lotId, locationId, binId |

| **ADJUSTMENT_IN** | + | — | available | materialId, warehouseId, quantity, uom, sourceDocumentType='ADJUSTMENT', sourceDocumentId, actorId | lotId, locationId, binId, reason |

| **ADJUSTMENT_OUT** | − | available | — | materialId, warehouseId, quantity, uom, sourceDocumentType='ADJUSTMENT', sourceDocumentId, actorId | lotId, locationId, binId, reason |

## 2.3 Key Design Decisions

1. **Reservation does NOT write ledger rows.** Reservation is an accounting state (available → reserved) tracked in `inventory_reservations`. The ledger only records physical movements.

2. **WIP_RECEIPT is paired with ISSUE.** When material is issued to production, two rows are written: ISSUE (−available) and WIP_RECEIPT (+wip). This preserves the signed ledger while tracking WIP.

3. **Reversal uses `reversalOfId`.** Every reversal document references the original transaction. This creates an audit chain.

4. **Actor name is denormalized.** `actorName` is stored at transaction time so audit trails remain accurate even if user names change.

5. **Quantity is always signed.** Positive = IN, Negative = OUT. The `stock_state` indicates which state the quantity enters (positive) or leaves (negative).

---

# SECTION 3 — INVENTORY STATE MODEL

## 3.1 Authoritative States

| State | Type | Definition |

|---|---|---|

| **ON_HAND** | Derived | Total physical quantity of a material in the system. `SUM(quantity)` across all states for that material/warehouse/location/lot. |

| **AVAILABLE** | Physical | Quantity that can be reserved, allocated, or issued. Inspected, not reserved, not quarantined. |

| **RESERVED** | Accounting | Quantity committed to a production order via reservation. Still physically available. |

| **QUARANTINED** | Physical | Quantity held pending disposition. Cannot be issued. |

| **ISSUED** | Accounting | Quantity that has left available stock but not yet entered WIP (transient state during issue posting). |

| **WIP** | Physical | Quantity physically in production. Issued to a production order, not yet consumed. |

| **CONSUMED** | Accounting | Quantity permanently consumed by production. No longer physically present. |

| **RETURNED** | Physical | Quantity returned from WIP to available stock. |

| **SCRAPPED** | Physical | Quantity physically scrapped. Removed from WIP, not returned. |

| **IN_TRANSIT** | Physical | Quantity moving between warehouses/locations. Not available at either end. |

| **REJECTED** | Physical | Quantity rejected during inspection. Cannot be issued. |

## 3.2 State Classification

**Physical States:** AVAILABLE, QUARANTINED, WIP, RETURNED, SCRAPPED, IN_TRANSIT, REJECTED

**Accounting States:** RESERVED, ISSUED, CONSUMED

**Derived Projections:** ON_HAND

## 3.3 State Transition Rules

```

RECEIPT → inspection_pending

INSPECTION_ACCEPT → available

INSPECTION_REJECT → rejected

RESERVATION → available → reserved (accounting, no physical move)

RESERVATION_RELEASE → reserved → available (accounting)

ISSUE → available → wip (physical move to production)

CONSUMPTION → wip → consumed (accounting, physical consumption)

RETURN → wip → available (physical move back to store)

SCRAP → wip → scrapped (physical move to scrap area)

TRANSFER_OUT → available → in_transit

TRANSFER_IN → in_transit → available

ADJUSTMENT_IN → [any] → available (or target state)

ADJUSTMENT_OUT → available → [removed]

```

## 3.4 Double-Counting Prevention

**Rule 1:** A quantity can exist in exactly ONE physical state at a time.

**Rule 2:** RESERVED is an accounting overlay on AVAILABLE. `available_for_use = available_qty - reserved_qty`.

**Rule 3:** WIP quantity is tracked in `wip_inventory` table, not in `inventory_transactions` state alone. The ledger WIP_RECEIPT rows provide the audit trail; `wip_inventory` provides the running balance.

**Rule 4:** CONSUMED quantities exist only in the ledger (negative WIP rows). They have no physical presence.

**Rule 5:** IN_TRANSIT quantities are subtracted from source available but not yet added to destination available.

## 3.5 Balance Formulas

```sql

-- On Hand (total physical)

SELECT SUM(quantity) FROM inventory_transactions

WHERE material_id = ? AND warehouse_id = ? AND lot_id = ?;

-- Available (physical, not reserved, not quarantined, not in transit)

SELECT SUM(quantity) FROM inventory_transactions

WHERE material_id = ? AND warehouse_id = ? AND lot_id = ?

AND stock_state = 'available';

-- Available for Use (accounting view)

available_for_use = available_qty - reserved_qty;

-- Reserved (from reservation table)

SELECT SUM(reserved_qty - issued_qty) FROM inventory_reservations

WHERE material_id = ? AND status IN ('active', 'partially_allocated', 'fully_allocated', 'partially_issued');

-- WIP (from wip_inventory table)

SELECT SUM(remaining_qty) FROM wip_inventory

WHERE production_order_id = ? AND material_id = ?;

-- Quarantined

SELECT SUM(quantity) FROM inventory_transactions

WHERE material_id = ? AND stock_state = 'quarantined';

-- In Transit

SELECT SUM(quantity) FROM inventory_transactions

WHERE material_id = ? AND stock_state = 'in_transit';

```

---

# SECTION 4 — RESERVATION ARCHITECTURE

## 4.1 Reservation Lifecycle

```

Production Order Created

↓

BOM Snapshot Generated

↓

For each material in BOM snapshot:

↓

Material Requirement = planned_qty × (1 + scrap_factor)

↓

Check Available Stock

↓

If sufficient: CREATE RESERVATION

↓

Reservation Status: active

↓

(Optional) ALLOCATE LOT → Status: partially_allocated / fully_allocated

↓

ISSUE MATERIAL → Status: partially_issued / fully_issued

↓

(Auto-release on completion) OR (Manual release on cancellation)

↓

Reservation Status: released / cancelled / expired

```

## 4.2 Reservation Ownership

- **Owner:** Production Order (via `production_order_id`)

- **Creator:** User who creates the reservation (`created_by`)

- **Material:** Single material per reservation (one reservation line per BOM line)

- **Lot:** Optional. If lot is specified, reservation is lot-specific.

- **Warehouse/Location:** Optional. If specified, reservation is location-specific.

## 4.3 Concurrent Reservation Handling

**Problem:** Two production orders compete for the same material.

**Solution:**

1. Read available balance with `SELECT ... FOR UPDATE` on a virtual lock key.

2. Use `pg_advisory_xact_lock(hashtext('material:' || material_id || ':warehouse:' || warehouse_id))`.

3. Check available balance: `available_qty - reserved_qty >= requested_qty`.

4. If sufficient, create reservation.

5. If insufficient, create reservation with `status = 'shortage'` or reject.

**Shortage Handling:**

- Option A: Reject reservation creation (hard stop).

- Option B: Create partial reservation for available quantity, flag shortage.

- Option C: Create reservation with `status = 'backorder'`, auto-fulfill on receipt.

**Recommended:** Option B for v1.0 (partial reservation with shortage flag).

## 4.4 Uniqueness & Invariants

```sql

-- Unique constraint: one active reservation per (production_order, material, lot)

UNIQUE(production_order_id, material_id, lot_id)

WHERE status IN ('active', 'partially_allocated', 'fully_allocated', 'partially_issued');

-- Invariant: reserved_qty >= allocated_qty >= issued_qty

CHECK(reserved_qty >= allocated_qty);

CHECK(allocated_qty >= issued_qty);

-- Invariant: remaining reservation cannot exceed available stock

-- Enforced at creation time via advisory lock + balance check

```

## 4.5 Expiration & Cancellation

- **Expiry:** Reservations auto-expire if not issued within N days (configurable, default 7).

- **Cancellation:** Manual cancellation by supervisor/director. Releases reserved quantity.

- **Auto-release:** On production order completion or cancellation, all reservations auto-release.

---

# SECTION 5 — LOT/BATCH ARCHITECTURE

## 5.1 Lot Hierarchy

```

Supplier Lot (supplier_lot_number on GRN line)

↓

Internal Lot (lot_number in inventory_lots, auto-generated on GRN posting)

↓

Warehouse / Location / Bin (where lot is stored)

↓

Reservation (optional lot-specific reservation)

↓

Issue (lot consumed from)

↓

WIP (lot tracked in wip_inventory)

↓

Consumption (lot consumed)

↓

Return (lot returned to stock)

↓

Scrap (lot scrapped)

↓

Finished Product Genealogy (lot linked via product_genealogy)

```

## 5.2 Lot Number Generation

```typescript

// Internal lot number format: LOT-YYYYMMDD-NNNN

// NNNN = sequence per day

const lotNumber = `LOT-${formatDate(new Date())}-${String(

await db.execute(sql`nextval('lot_seq')`)

).padStart(4, '0')}`;

```

## 5.3 Supplier Lot → Internal Lot Relationship

- One supplier lot may generate one or more internal lots (if partial receipts).

- One internal lot links back to exactly one GRN line (and thus one supplier lot).

- Internal lot carries `supplier_lot_number` for traceability.

- Cell lots (`cell_lots`) remain separate. Do not merge.

## 5.4 Lot Applicability

| Material Type | Lot Tracked By |

|---|---|

| Raw materials | inventory_lots |

| Consumables | inventory_lots |

| Packaging | inventory_lots |

| Components | inventory_lots |

| Production materials | inventory_lots |

| Cells | cell_lots (specialized) |

| Finished products | product_serial (serialized) |

---

# SECTION 6 — WAREHOUSE/LOCATION/BIN ARCHITECTURE

## 6.1 Hierarchy

```

Warehouse (e.g., "Main Factory Store")

↓

Location (e.g., "Receiving Dock A", "Storage Rack B-12")

↓

Bin (e.g., "B-12-03", "Floor-Pallet-07")

```

## 6.2 Example Warehouse Configuration

| Warehouse | Type | Locations |

|---|---|---|

| Main Store | main_store | Receiving, Inspection, Storage-A, Storage-B, Picking |

| QC Quarantine | qc_quarantine | Hold-A, Hold-B, Rejected |

| Production Store | production_store | Staging, Line-Feed, Kitting |

| WIP | wip | Assembly-Zone, Charging-Zone, Testing-Zone |

| Cell Processing | cell_processing | Cell-Receiving, Cell-Grading, Cell-Storage |

| Finished Goods | finished_goods | FG-Storage, FG-Staging, Dispatch-Dock |

| Rejected | rejected | Rejected-Materials, Rejected-Cells |

| Scrap | scrap | Scrap-Yard, E-Waste |

| Dispatch | dispatch | Dispatch-Staging, Loading-Dock |

| Transit | transit | In-Transit-Truck-01, In-Transit-Truck-02 |

## 6.3 Stock Calculation Dimensions

```sql

-- Material level

SELECT material_id, SUM(quantity) as qty

FROM inventory_transactions

GROUP BY material_id;

-- Material + Warehouse

SELECT material_id, warehouse_id, SUM(quantity) as qty

FROM inventory_transactions

GROUP BY material_id, warehouse_id;

-- Material + Warehouse + Location

SELECT material_id, warehouse_id, location_id, SUM(quantity) as qty

FROM inventory_transactions

GROUP BY material_id, warehouse_id, location_id;

-- Material + Warehouse + Location + Bin

SELECT material_id, warehouse_id, location_id, bin_id, SUM(quantity) as qty

FROM inventory_transactions

GROUP BY material_id, warehouse_id, location_id, bin_id;

-- Material + Lot

SELECT material_id, lot_id, SUM(quantity) as qty

FROM inventory_transactions

GROUP BY material_id, lot_id;

-- Material + State

SELECT material_id, stock_state, SUM(quantity) as qty

FROM inventory_transactions

GROUP BY material_id, stock_state;

-- Full dimensional query

SELECT material_id, lot_id, warehouse_id, location_id, bin_id, stock_state, SUM(quantity) as qty

FROM inventory_transactions

GROUP BY material_id, lot_id, warehouse_id, location_id, bin_id, stock_state;

```

---

# SECTION 7 — PROCUREMENT ARCHITECTURE

## 7.1 PO Lifecycle

```

Draft

↓ (submit)

Submitted

↓ (approve by director/owner)

Approved

↓ (GRN received)

Partially Received

↓ (all lines fully received)

Fully Received

↓ (manual close or auto-close)

Closed

↓ (cancel before receipt)

Cancelled

```

## 7.2 PO Numbering

```typescript

// PO-YYYYMMDD-NNNN

const poNumber = `PO-${formatDate(new Date())}-${String(

await db.execute(sql`nextval('po_seq')`)

).padStart(4, '0')}`;

```

## 7.3 Over-Receipt Control

```typescript

// On GRN posting against PO:

const maxReceivable = poLine.orderedQty * (1 + po.overReceiptTolerancePercent / 100);

const totalReceived = poLine.receivedQty + grnLine.receivedQty;

if (totalReceived > maxReceivable) {

throw new Error(`Over-receipt: max ${maxReceivable}, attempted ${totalReceived}`);

}

```

## 7.4 PO → GRN Traceability

- GRN header has optional `purchase_order_id`.

- GRN line has optional `purchase_order_line_id`.

- PO line tracks `received_qty`, `rejected_qty`, `cancelled_qty`.

- `open_qty` is computed and stored (not virtual) for query performance.

---

# SECTION 8 — RECEIVING ARCHITECTURE

## 8.1 Receiving Lifecycle

```

PO (Approved)

↓

GRN Created (draft)

↓

GRN Lines Added (material, qty, supplier lot)

↓

GRN Posted

↓

Inventory Transactions Created (RECEIPT → inspection_pending)

↓

Internal Lot Created (per GRN line)

↓

Inspection (one-shot or line-level)

↓

INSPECTION_ACCEPT → available

↓

INSPECTION_REJECT → rejected

↓

Put-away to Warehouse/Location/Bin

```

## 8.2 Partial Receipt

- One PO can have multiple GRNs.

- Each GRN line references a PO line.

- PO line tracks cumulative received qty.

- PO status transitions: approved → partially_received → fully_received.

## 8.3 Partial Inspection

- **v1.0:** One-shot inspection (all lines at once). Retained for compatibility.

- **v1.1+:** Line-level inspection events. Each GRN line can be inspected independently.

- Drop `incoming_inspections_grn_unique` constraint. Replace with `incoming_inspection_lines_grn_line_unique` (already exists but may need adjustment).

## 8.4 Receiving Correction

```

Posted GRN

↓

Correction Request (supervisor/director)

↓

Compensating Transaction (negative or positive)

↓

Reversal Linkage (reversalOfId)

↓

Audit Event

```

## 8.5 Receiving Reversal

- Full reversal: Create compensating transactions for all GRN lines.

- Partial reversal: Create compensating transactions for specific lines.

- Reversal document references original GRN.

---

# SECTION 9 — MANUFACTURING LIFECYCLE

## 9.1 Complete Material Flow

```

BOM Revision (approved)

↓

Production Order Created

↓

BOM Snapshot Generated (immutable)

↓

For each material in BOM snapshot:

↓

Material Requirement = planned_qty × (1 + scrap_factor)

↓

RESERVATION created (active)

↓

LOT ALLOCATION (FIFO/FEFO or manual)

↓

ISSUE (MIN created)

↓

WIP_RECEIPT (material enters WIP)

↓

wip_inventory row created

↓

Production Execution

↓

CONSUMPTION CONFIRMATION (actual qty recorded)

↓

Variance = actual - planned

↓

If actual < planned:

RETURN unused material to store

↓

If scrap occurred:

SCRAP document created

↓

Production Completion

↓

All wip_inventory rows for this order: status = fully_consumed

↓

Reservations auto-released

```

## 9.2 State Transitions

| From | To | Trigger | Document |

|---|---|---|---|

| Available | Reserved | Reservation created | inventory_reservations |

| Reserved | Available | Reservation released/cancelled | inventory_reservations |

| Available | WIP | Material issued | material_issues + wip_inventory |

| WIP | Consumed | Consumption confirmed | consumption_confirmations |

| WIP | Available | Material returned | return_documents |

| WIP | Scrapped | Scrap approved | scrap_documents |

## 9.3 Variance Handling

```typescript

// Variance calculation

const varianceQty = actualQty - plannedQty;

if (varianceQty < 0) {

// Under-consumption: return unused material

const returnQty = Math.abs(varianceQty);

// Create return document

} else if (varianceQty > 0) {

// Over-consumption: additional consumption

// Create additional consumption confirmation or adjust existing

}

```

---

# SECTION 10 — BOM SNAPSHOT

## 10.1 Snapshot Trigger

```typescript

// On production order creation (or release):

async function createBomSnapshot(orderId: string, bomId: string, tx: any) {

const bom = await tx.query.boms.findFirst({

where: eq(boms.id, bomId),

with: { lines: true }

});

const [snapshot] = await tx.insert(bomSnapshots).values({

productionOrderId: orderId,

bomId: bom.id,

bomRevision: bom.revision,

snapshotAt: new Date(),

snappedBy: req.user.userId,

}).returning();

for (const line of bom.lines) {

await tx.insert(bomSnapshotLines).values({

bomSnapshotId: snapshot.id,

lineNumber: line.lineNumber,

materialId: line.materialId,

plannedQty: line.quantity,

uom: line.uom,

scrapFactor: line.scrapFactor ?? 0,

yieldPercent: line.yieldPercent ?? 100,

alternateMaterialId: line.alternateMaterialId,

isTraceable: line.isTraceable ?? false,

});

}

// Link snapshot to production order

await tx.update(mfgProductionOrders)

.set({ bomSnapshotId: snapshot.id })

.where(eq(mfgProductionOrders.id, orderId));

}

```

## 10.2 Immutability Guarantee

- `bomSnapshots` table has NO UPDATE route.

- `bomSnapshotLines` table has NO UPDATE route.

- Production order references snapshot by ID, not live BOM.

- If BOM is revised after order creation, existing orders use the snapshot.

- New orders use the revised BOM (and create new snapshots).

---

# SECTION 11 — RETURN ARCHITECTURE

## 11.1 Return Lifecycle

```

WIP has unused material

↓

Return Document Created (draft)

↓

Return Document Approved (supervisor/director)

↓

Return Posted

↓

Ledger: negative WIP, positive AVAILABLE

↓

wip_inventory: returned_qty increased, remaining_qty decreased

↓

Material physically moved to destination warehouse/location/bin

```

## 11.2 Return Linkage

- `return_documents.original_issue_id` links to the original MIN.

- `return_documents.production_order_id` links to the order.

- `return_documents.lot_id` tracks which lot is being returned.

- Return reason is mandatory: `unused_material`, `defective`, `wrong_material`, `excess_issue`.

## 11.3 MIN Reversal vs Return

- **MIN Reversal:** Cancels an unposted MIN. No WIP created. Simple delete/compensate.

- **Return:** Material has already entered WIP. Physical movement back to store. Full audit trail.

- The system supports both. MIN reversal is for pre-posting errors. Return is for post-WIP recovery.

---

# SECTION 12 — SCRAP ARCHITECTURE

## 12.1 Scrap Lifecycle

```

WIP material is damaged/defective

↓

Scrap Document Created (draft)

↓

Scrap Document Approved (supervisor/director)

↓

Scrap Posted

↓

Ledger: negative WIP, positive SCRAPPED

↓

wip_inventory: scrapped_qty increased, remaining_qty decreased

↓

Material physically moved to scrap location

```

## 12.2 Scrap Location

- Every scrap transaction moves material to a designated scrap warehouse/location.

- Scrap warehouse type = `scrap`.

- Scrap quantities are tracked separately and excluded from available stock.

## 12.3 Scrap Reversal

- Scrap reversal requires director approval.

- Reversal creates compensating ledger rows (negative SCRAPPED, positive WIP).

- Reversal is rare and highly controlled.

---

# SECTION 13 — ADJUSTMENT ARCHITECTURE

## 13.1 Adjustment Lifecycle

```

Physical Count vs System Count

↓

Adjustment Document Created (draft)

↓

System Qty and Physical Qty recorded

↓

Variance calculated

↓

Adjustment Submitted

↓

Adjustment Approved (director only)

↓

Adjustment Posted

↓

Ledger: ADJUSTMENT_IN or ADJUSTMENT_OUT

↓

Stock balance updated

```

## 13.2 Authorization

- **Create:** Supervisor or Director

- **Approve:** Director ONLY (high risk operation)

- **Post:** Director or approved delegate

- **Reject:** Director

## 13.3 Invariant

```typescript

// Variance must match adjustment type

if (type === 'positive' && variance <= 0) throw Error('Positive adjustment requires positive variance');

if (type === 'negative' && variance >= 0) throw Error('Negative adjustment requires negative variance');

```

---

# SECTION 14 — TRANSFER ARCHITECTURE

## 14.1 Transfer Lifecycle

```

Transfer Request Created (draft)

↓

Transfer Approved (supervisor/director)

↓

Transfer Issued from Source

↓

Ledger: TRANSFER_OUT (negative available at source)

↓

Status: in_transit

↓

Transfer Received at Destination

↓

Ledger: TRANSFER_IN (positive available at destination)

↓

Status: received

↓

Transfer Reconciled

↓

Status: reconciled

```

## 14.2 Partial Receipt

- Transfer line can be partially received.

- `requestedQty` vs `issuedQty` vs `receivedQty`.

- Unreceived quantity can be cancelled or re-issued.

## 14.3 Transfer Reversal

- Full reversal: Reverse both TRANSFER_OUT and TRANSFER_IN.

- Partial reversal: Reverse only unreceived portion.

- Reversal creates `TRANSFER_REVERSAL` ledger rows with `reversalOfId`.

## 14.4 Cell Processing Compatibility

- Existing `Store → Cell Processing` flow remains.

- New transfer architecture supports `store_to_production` type.

- Cell processing transfers use the same `transfer_requests` table but with specialized UI.

- No double-counting: cell processing consumption is tracked in `wip_inventory` and `cell_records`, not duplicated in general inventory.

---

# SECTION 15 — RECONCILIATION

## 15.1 Reconciliation Targets

| Pair | Method | Frequency |

|---|---|---|

| Ledger ↔ Stock Balance | SUM(quantity) per material/warehouse/lot/state | Real-time |

| Ledger ↔ Lot Balance | SUM(quantity) per lot | Real-time |

| Ledger ↔ Location Balance | SUM(quantity) per location | Real-time |

| Reservation ↔ Available | reserved_qty vs available_qty | Real-time |

| WIP ↔ Issue | wip_inventory.remaining_qty vs issued - consumed - returned - scrapped | Daily |

| Issue ↔ Consumption | material_issues.qty vs consumption_confirmations.qty | Per order |

| Transfer Source ↔ Destination | source negative = destination positive | Per transfer |

| Return ↔ WIP | return_documents.qty ≤ wip_inventory.issued_qty | Per return |

| Scrap ↔ WIP | scrap_documents.qty ≤ wip_inventory.remaining_qty | Per scrap |

## 15.2 Exact Accounting Formulas

```sql

-- INVARIANT 1: Available ≤ On Hand

-- On Hand = SUM(quantity) for material/warehouse/lot

-- Available = SUM(quantity WHERE stock_state = 'available')

-- Always true because available is a subset of on-hand

-- INVARIANT 2: Reserved ≤ Available + Reserved

-- This is tautologically true. The business rule is:

-- Available_for_use = Available - Reserved

-- Available_for_use must be >= 0

-- INVARIANT 3: Consumed ≤ Issued

SELECT po.id,

SUM(wi.issued_qty) as total_issued,

SUM(wi.consumed_qty) as total_consumed

FROM mfg_production_orders po

JOIN wip_inventory wi ON wi.production_order_id = po.id

GROUP BY po.id

HAVING SUM(wi.consumed_qty) > SUM(wi.issued_qty);  -- Must return 0 rows

-- INVARIANT 4: Returned ≤ Issued - Consumed - Scrapped

SELECT po.id,

SUM(wi.issued_qty) as issued,

SUM(wi.consumed_qty) as consumed,

SUM(wi.scrapped_qty) as scrapped,

SUM(wi.returned_qty) as returned

FROM mfg_production_orders po

JOIN wip_inventory wi ON wi.production_order_id = po.id

GROUP BY po.id

HAVING SUM(wi.returned_qty) > SUM(wi.issued_qty) - SUM(wi.consumed_qty) - SUM(wi.scrapped_qty);

-- Must return 0 rows

-- INVARIANT 5: Scrapped ≤ WIP remaining

-- wip_inventory.remaining_qty = issued_qty - consumed_qty - returned_qty - scrapped_qty

-- Therefore scrapped_qty ≤ issued_qty - consumed_qty - returned_qty

-- Which means remaining_qty >= 0

SELECT id FROM wip_inventory WHERE remaining_qty < 0;  -- Must return 0 rows

-- INVARIANT 6: Transfer balance

-- For every transfer request:

-- SUM(transfer_lines.issued_qty) at source = SUM(transfer_lines.received_qty) at destination + in_transit

-- INVARIANT 7: Adjustment balance

-- For every adjustment:

-- physical_qty - system_qty = variance (must match adjustment sign)

```

## 15.3 Automated Reconciliation Process

```typescript

// Daily reconciliation job

async function runDailyReconciliation() {

const violations = [];

// Check INVARIANT 3

const consumedExceedsIssued = await db.execute(sql`

SELECT po.id FROM mfg_production_orders po

JOIN wip_inventory wi ON wi.production_order_id = po.id

GROUP BY po.id

HAVING SUM(wi.consumed_qty) > SUM(wi.issued_qty)

`);

if (consumedExceedsIssued.length > 0) violations.push({ invariant: 3, rows: consumedExceedsIssued });

// Check INVARIANT 5

const negativeWip = await db.execute(sql`

SELECT id FROM wip_inventory WHERE remaining_qty < 0

`);

if (negativeWip.length > 0) violations.push({ invariant: 5, rows: negativeWip });

// Check ledger balance vs stock projection

const ledgerMismatch = await db.execute(sql`

SELECT material_id, warehouse_id, lot_id,

SUM(quantity) as ledger_balance

FROM inventory_transactions

GROUP BY material_id, warehouse_id, lot_id

HAVING SUM(quantity) < 0

`);

if (ledgerMismatch.length > 0) violations.push({ invariant: 'negative_balance', rows: ledgerMismatch });

// Store reconciliation report

await db.insert(reconciliationReports).values({

runAt: new Date(),

violations: JSON.stringify(violations),

status: violations.length === 0 ? 'passed' : 'failed',

});

}

```

---

# SECTION 16 — COMPLETE GENEALOGY

## 16.1 Forward Traceability (Where did this material go?)

```sql

-- Starting from a supplier lot

SELECT

s.name as supplier,

po.po_number,

grn.grn_number,

gl.supplier_lot_number,

il.lot_number as internal_lot,

w.name as warehouse,

l.name as location,

r.reservation_number,

mi.issue_number,

wi.production_order_id,

cc.confirmation_number as consumption,

rd.return_number,

sd.scrap_number,

p.product_serial as finished_product

FROM suppliers s

JOIN purchase_orders po ON po.supplier_id = s.id

JOIN grns grn ON grn.purchase_order_id = po.id

JOIN grn_line_items gl ON gl.grn_id = grn.id

JOIN inventory_lots il ON il.grn_line_id = gl.id

LEFT JOIN warehouses w ON w.id = il.warehouse_id

LEFT JOIN locations loc ON loc.id = il.location_id

LEFT JOIN inventory_reservations r ON r.lot_id = il.id

LEFT JOIN material_issues mi ON mi.reservation_id = r.id

LEFT JOIN wip_inventory wi ON wi.issue_id = mi.id

LEFT JOIN consumption_confirmations cc ON cc.lot_id = il.id

LEFT JOIN return_documents rd ON rd.lot_id = il.id

LEFT JOIN scrap_documents sd ON sd.lot_id = il.id

LEFT JOIN product_genealogy pg ON pg.component_id = il.id

LEFT JOIN products p ON p.id = pg.product_id

WHERE gl.supplier_lot_number = 'SUP-LOT-123';

```

## 16.2 Backward Traceability (Where did this product come from?)

```sql

-- Starting from a finished product

SELECT

p.product_serial,

po.order_number as production_order,

pg.component_type,

il.lot_number as internal_lot,

gl.supplier_lot_number,

grn.grn_number,

po2.po_number,

s.name as supplier

FROM products p

JOIN mfg_production_orders po ON po.id = p.source_production_order_id

JOIN product_genealogy pg ON pg.product_id = p.id

LEFT JOIN inventory_lots il ON il.id = pg.component_id

LEFT JOIN grn_line_items gl ON gl.id = il.grn_line_id

LEFT JOIN grns grn ON grn.id = gl.grn_id

LEFT JOIN purchase_orders po2 ON po2.id = grn.purchase_order_id

LEFT JOIN suppliers s ON s.id = po2.supplier_id

WHERE p.product_serial = 'PRD-20260912-0001';

```

---

# SECTION 17 — REPORTING REQUIREMENTS

## 17.1 Stock Reports

| Report | Dimensions | Filters | Aggregates |

|---|---|---|---|

| Current Stock | Material, Warehouse, Location, Bin, Lot, State | Date, Material, Warehouse | SUM(quantity) |

| Available Stock | Material, Warehouse, Location, Lot | Date, Material, Warehouse | SUM(available) |

| Reserved Stock | Material, Production Order, Lot | Date, Material, PO | SUM(reserved - issued) |

| Quarantine Stock | Material, Lot, Warehouse | Date, Material | SUM(quarantined) |

| WIP Stock | Production Order, Material, Lot | Date, PO, Material | SUM(remaining_qty) |

| Rejected Stock | Material, Lot, GRN | Date, Material | SUM(rejected) |

| Scrap Stock | Material, Lot, Warehouse | Date, Material | SUM(scrapped) |

## 17.2 Lot Reports

| Report | Dimensions | Filters |

|---|---|---|

| Lot Balance | Lot, Material, Warehouse | Date, Lot, Material |

| Lot Movement | Lot, Transaction Type, Date | Date Range, Lot |

| Supplier Lot Trace | Supplier Lot, Internal Lot, GRN | Supplier Lot |

| Expiry Report | Lot, Expiry Date, Material | Expiry Date Range |

## 17.3 Production Reports

| Report | Dimensions | Filters |

|---|---|---|

| Material Requirement | PO, Material, Planned Qty | PO |

| Reserved vs Required | PO, Material, Reserved, Required | PO |

| Issued vs Planned | PO, Material, Issued, Planned | PO |

| Consumed vs Planned | PO, Material, Consumed, Planned | PO |

| Returned vs Issued | PO, Material, Returned, Issued | PO |

| Scrapped vs Issued | PO, Material, Scrapped, Issued | PO |

| Variance Report | PO, Material, Variance, Reason | PO, Date Range |

## 17.4 Movement Reports

| Report | Dimensions | Filters |

|---|---|---|

| Receipt Report | GRN, PO, Supplier, Date | Date Range, Supplier |

| Issue Report | MIN, PO, Material, Date | Date Range, PO |

| Consumption Report | Confirmation, PO, Material | Date Range, PO |

| Return Report | Return Doc, PO, Material | Date Range, PO |

| Scrap Report | Scrap Doc, PO, Material | Date Range, PO |

| Adjustment Report | Adjustment, Material, Date | Date Range, Material |

| Transfer Report | Transfer, Source, Destination | Date Range, Warehouse |

## 17.5 Reconciliation Reports

| Report | Dimensions | Frequency |

|---|---|---|

| Ledger vs Stock | Material, Variance | Daily |

| Lot vs Stock | Lot, Variance | Daily |

| Location vs Stock | Location, Variance | Daily |

| Reservation vs Available | Material, Variance | Real-time |

| Issue vs Consumption | PO, Variance | Per order |

| Transfer Balance | Transfer, Variance | Per transfer |

---

# SECTION 18 — AUTHORIZATION AND AUDIT

## 18.1 Authorization Matrix (New Operations)

| Operation | Owner | Director | Supervisor | Operator | Viewer | Dealer |

|---|---|---|---|---|---|---|

| PO Create | W | W | — | — | — | — |

| PO Approve | W | W | — | — | — | — |

| PO Cancel | W | W | — | — | — | — |

| Receiving Correction | W | W | W | — | — | — |

| Reservation Create | W | W | W | — | — | — |

| Reservation Cancel | W | W | W | — | — | — |

| Adjustment Create | W | W | — | — | — | — |

| Adjustment Approve | W | — | — | — | — | — |

| Adjustment Post | W | W | — | — | — | — |

| Return Create | W | W | W | — | — | — |

| Return Approve | W | W | W | — | — | — |

| Scrap Create | W | W | W | — | — | — |

| Scrap Approve | W | W | W | — | — | — |

| Transfer Request | W | W | W | — | — | — |

| Transfer Approve | W | W | W | — | — | — |

| Transfer Issue | W | W | W | — | — | — |

| Transfer Receive | W | W | W | W | — | — |

| Transfer Reversal | W | W | — | — | — | — |

| Consumption Confirm | W | W | W | W | — | — |

| Consumption Correct | W | W | W | — | — | — |

## 18.2 Durable Audit Requirements

**Problem:** Current audit is best-effort (fire-and-forget). Events may be lost under DB pressure.

**Solution:** Implement **Transactional Outbox Pattern**.

```typescript

// outbox_events table

export const outboxEvents = pgTable("outbox_events", {

id: uuid("id").primaryKey().defaultRandom(),

aggregateType: varchar("aggregate_type", { length: 50 }).notNull(),

// 'inventory_transaction', 'reservation', 'production_order', etc.

aggregateId: uuid("aggregate_id").notNull(),

eventType: varchar("event_type", { length: 50 }).notNull(),

// 'created', 'approved', 'posted', 'cancelled', etc.

payload: jsonb("payload").notNull(),

occurredAt: timestamp("occurred_at").defaultNow(),

processedAt: timestamp("processed_at"),

retryCount: integer("retry_count").default(0),

});

// In every transaction that mutates inventory:

await tx.insert(outboxEvents).values({

aggregateType: 'inventory_transaction',

aggregateId: transactionId,

eventType: 'ISSUE_CREATED',

payload: { materialId, quantity, productionOrderId, actorId },

});

// Background worker polls outbox_events and publishes to:

// - Audit log table

// - Security event stream

// - Reporting queue

// - External integrations

```

**Benefits:**

- Audit events are in the same transaction as business data (ACID).

- Events are never lost (outbox table is persistent).

- Background worker can retry failed publishes.

- Decouples audit from business transaction performance.

---

# SECTION 19 — CONCURRENCY REQUIREMENTS

## 19.1 Two Users Reserving Same Stock

```typescript

// Transaction boundary: entire reservation creation

// Locking: pg_advisory_xact_lock on material + warehouse

// Uniqueness: UNIQUE(production_order_id, material_id, lot_id) WHERE active

// Invariant: available_for_use >= requested_qty

// Failure: 409 Conflict with shortage details

await db.transaction(async (tx) => {

await tx.execute(sql`

SELECT pg_advisory_xact_lock(hashtext('material:' || ${materialId} || ':warehouse:' || ${warehouseId}))

`);

const available = await getAvailableForUse(materialId, warehouseId, tx);

if (available < requestedQty) {

throw new Error(`INSUFFICIENT_STOCK: available ${available}, requested ${requestedQty}`);

}

await tx.insert(inventoryReservations).values({...});

});

```

## 19.2 Two Users Allocating Same Lot

```typescript

// Locking: SELECT ... FOR UPDATE on inventory_lots row

// Invariant: lot.remaining_qty >= allocated_qty

// Failure: 409 Conflict

await db.transaction(async (tx) => {

const [lot] = await tx

.select()

.from(inventoryLots)

.where(eq(inventoryLots.id, lotId))

.for("update");

if (Number(lot.remainingQty) < allocatedQty) {

throw new Error(`INSUFFICIENT_LOT: remaining ${lot.remainingQty}, allocated ${allocatedQty}`);

}

await tx.update(inventoryLots)

.set({ remainingQty: sql`${inventoryLots.remainingQty} - ${allocatedQty}` })

.where(eq(inventoryLots.id, lotId));

});

```

## 19.3 Two Users Issuing Same Material

```typescript

// Locking: pg_advisory_xact_lock on material + warehouse + lot

// Invariant: available >= issue_qty

// Failure: 422 Unprocessable Entity

await db.transaction(async (tx) => {

await tx.execute(sql`

SELECT pg_advisory_xact_lock(hashtext('issue:' || ${materialId} || ':' || ${lotId}))

`);

const balance = await getAvailableBalance(materialId, lotId, tx);

if (balance < issueQty) {

throw new Error(`INSUFFICIENT_BALANCE: available ${balance}, issue ${issueQty}`);

}

// Create ISSUE + WIP_RECEIPT ledger rows

// Create wip_inventory row

});

```

## 19.4 Issue and Return Concurrently

```typescript

// Locking: pg_advisory_xact_lock on wip_inventory row (production_order + material + lot)

// Invariant: returned_qty + scrapped_qty + consumed_qty <= issued_qty

// Failure: 409 Conflict

await db.transaction(async (tx) => {

await tx.execute(sql`

SELECT pg_advisory_xact_lock(hashtext('wip:' || ${poId} || ':' || ${materialId} || ':' || ${lotId}))

`);

const [wip] = await tx

.select()

.from(wipInventory)

.where(and(

eq(wipInventory.productionOrderId, poId),

eq(wipInventory.materialId, materialId),

eq(wipInventory.lotId, lotId)

))

.for("update");

const newRemaining = Number(wip.issuedQty) - Number(wip.consumedQty)

- Number(wip.returnedQty) - Number(wip.scrappedQty) - returnQty;

if (newRemaining < 0) {

throw new Error(`OVER_RETURN: cannot return more than remaining ${wip.remainingQty}`);

}

});

```

## 19.5 Transfer and Adjustment Concurrently

```typescript

// Locking: pg_advisory_xact_lock on material + warehouse + lot

// Invariant: available >= transfer_qty + adjustment_qty

// Failure: 409 Conflict

// Same pattern as issue: lock the balance, check sufficiency, proceed.

```

## 19.6 Scrap and Consumption Concurrently

```typescript

// Same locking as Issue+Return: pg_advisory_xact_lock on wip_inventory row

// Invariant: scrapped_qty + consumed_qty + returned_qty <= issued_qty

// Failure: 409 Conflict

```

## 19.7 Multiple Production Orders Competing

```typescript

// Each reservation request locks the material balance.

// Requests are serialized per material + warehouse.

// First request gets available stock.

// Second request gets remaining stock or shortage.

// No starvation: FIFO queue not required for v1.0.

```

---

# SECTION 20 — IMPLEMENTATION DEPENDENCY GRAPH

```

PHASE 0 — INVENTORY FOUNDATION (Weeks 1–3)

├── Schema: warehouses, locations, bins, lots, reservations, adjustments,

│   returns, scrap, consumption, wip_inventory, transfer_requests,

│   transfer_lines, bom_snapshots, bom_snapshot_lines, outbox_events

├── Extend: inventory_transactions (dimensions), grns (PO link),

│   grn_line_items (lot link), material_issues (reservation link),

│   mfg_production_orders (bom_snapshot link)

├── Index: All balance query indexes

└── Migration: Generate + apply + verify

PHASE 1 — PROCUREMENT (Weeks 4–5)

├── Dependencies: PHASE 0 (schema)

├── API: PO CRUD, PO approval, PO lines

├── UI: PO list, detail, create, approve

├── Auth: PO authorization

├── Audit: PO events via outbox

└── FAT: INV-FAT-01, INV-FAT-02, INV-FAT-03

PHASE 2 — RECEIVING HARDENING (Weeks 6–7)

├── Dependencies: PHASE 1 (PO linkage)

├── API: Partial receipt, line-level inspection, internal lot creation,

│   receiving correction, receiving reversal

├── UI: Inspection queue, correction form

├── Auth: Receiving authorization

├── Audit: Inspection events via outbox

└── FAT: INV-FAT-04, INV-FAT-05, INV-FAT-06

PHASE 3 — RESERVATION & ALLOCATION (Weeks 8–9)

├── Dependencies: PHASE 0 (reservation schema), PHASE 2 (lot creation)

├── API: Reservation CRUD, lot allocation, FIFO/FEFO engine

├── UI: Reservation list, allocation form

├── Auth: Reservation authorization

├── Concurrency: Advisory locks

└── FAT: INV-FAT-07, INV-FAT-08, INV-FAT-09

PHASE 4 — MANUFACTURING MATERIAL FLOW (Weeks 10–12)

├── Dependencies: PHASE 3 (reservation), PHASE 0 (WIP/consumption schema)

├── API: BOM snapshot, MIN partial issue, WIP tracking,

│   consumption confirmation, return, scrap

├── UI: WIP dashboard, consumption form, return form, scrap form

├── Auth: Manufacturing authorization

├── Ledger: WIP_RECEIPT, CONSUMPTION, RETURN, SCRAP

└── FAT: INV-FAT-10, INV-FAT-11, INV-FAT-12, INV-FAT-13

PHASE 5 — ADJUSTMENTS & RECONCILIATION (Weeks 13–14)

├── Dependencies: PHASE 4 (all movements)

├── API: Adjustment CRUD, reconciliation report, automated reconciliation job

├── UI: Adjustment form, reconciliation dashboard

├── Auth: Adjustment = director only

└── FAT: INV-FAT-14, INV-FAT-15, INV-FAT-16

PHASE 6 — TRANSFERS & REVERSALS (Weeks 15–16)

├── Dependencies: PHASE 0 (transfer schema), PHASE 5 (reconciliation)

├── API: Transfer request→approve→issue→receive→reconcile, reversal

├── UI: Transfer list, request form, receive form

├── Auth: Transfer authorization

└── FAT: INV-FAT-17, INV-FAT-18

PHASE 7 — GENEALOGY & TRACEABILITY (Weeks 17–18)

├── Dependencies: PHASE 1–6 (all data)

├── API: Forward traceability, backward traceability

├── UI: Traceability viewer

└── FAT: INV-FAT-19, INV-FAT-20

PHASE 8 — REPORTING & AUDIT (Weeks 19–20)

├── Dependencies: PHASE 1–7 (all data)

├── API: All reports (stock, lot, production, movement, reconciliation)

├── UI: Report dashboards, export

├── Audit: Outbox worker, audit log viewer

└── FAT: All reporting scenarios

PHASE 9 — FULL INVENTORY FAT (Weeks 21–22)

├── Dependencies: PHASE 1–8

├── Execute: INV-FAT-01 through INV-FAT-20

├── Load testing: 100 concurrent operations

├── Security review: All new authorization gates

└── Sign-off: Full Inventory Management certification

```

**Total Timeline: 22 weeks (5.5 months)**

**Team: 3 backend engineers, 2 frontend engineers, 2 QA engineers**

---

# SECTION 21 — EXISTING FUNCTIONALITY COMPATIBILITY

## 21.1 Must NOT Break

| Existing Feature | Compatibility Requirement |

|---|---|

| **GRN creation/posting** | Retain current flow. Add optional PO link. Add warehouse/location on posting. |

| **Incoming inspection** | Retain one-shot model. Add line-level as alternative. |

| **Signed inventory ledger** | Retain signed quantity model. Extend with new dimensions and types. |

| **Stock projection** | Retain current material-level balance. Add warehouse/lot/state dimensions. |

| **Supplier-lot provenance** | Retain `supplier_lot_number` on GRN lines. Add `inventory_lots` linkage. |

| **Store → Cell Processing (Option A)** | Retain existing transfer flow. Migrate to `transfer_requests` table. |

| **Cell lots** | Retain `cell_lots` table. Do not merge with `inventory_lots`. |

| **Generated cells** | Retain `cell_records` and cell grading/matching. |

| **Material Issue Notes** | Retain current MIN. Add reservation link, partial issue, reversal. |

| **Battery Factory Pilot** | All existing FAT scenarios must continue to pass. |

## 21.2 Migration Strategy

1. **Schema Migration:** Create new tables. Extend existing tables with nullable columns.

2. **Data Migration:** Populate `inventory_lots` from existing GRN lines. Populate `warehouses` with default warehouse. Populate `locations` with default location.

3. **Code Migration:** New routes coexist with old routes. Old routes marked deprecated but functional.

4. **UI Migration:** New pages added. Old pages retained with deprecation notice.

5. **Test Migration:** Existing tests run against old routes. New tests run against new routes.

6. **Cutover:** After FAT sign-off, old routes return 410 Gone. Old UI redirects to new UI.

---

# SECTION 22 — FINAL DELIVERABLES

## A. TARGET ARCHITECTURE

**Full Inventory Management Architecture:**

- Signed ledger with 16 transaction types

- 11 inventory states (physical + accounting + derived)

- Multi-dimensional stock balances (material × lot × warehouse × location × bin × state)

- Reservation system with advisory-lock concurrency

- Lot/batch tracking (supplier lot → internal lot)

- Warehouse/location/bin hierarchy

- Procurement (PO → GRN)

- Manufacturing flow (Reserve → Issue → WIP → Consume → Return → Scrap)

- BOM snapshot immutability

- Transfer lifecycle (request → approve → issue → receive → reconcile)

- Adjustment control (director-only approval)

- Transactional outbox audit pattern

- Complete forward/backward genealogy

- Multi-layer reporting

## B. DATABASE/SCHEMA BLUEPRINT

**New Tables (16):**

- `purchase_orders`, `purchase_order_lines`

- `warehouses`, `locations`, `bins`

- `inventory_lots`

- `inventory_reservations`

- `inventory_adjustments`

- `return_documents`

- `scrap_documents`

- `consumption_confirmations`

- `wip_inventory`

- `transfer_requests`, `transfer_lines`

- `bom_snapshots`, `bom_snapshot_lines`

- `outbox_events`

**Extended Tables (8):**

- `inventory_transactions` (lot_id, warehouse_id, location_id, bin_id, reversalOfId, actorName)

- `grns` (purchase_order_id, warehouse_id, location_id)

- `grn_line_items` (lot_id, warehouse_id, location_id, bin_id)

- `material_issues` (reservation_id, warehouse_id, location_id, bin_id, wip_inventory_id)

- `material_issue_lines` (lot_id, allocated_qty)

- `mfg_production_orders` (bom_snapshot_id)

- `products` (warehouse_id, location_id, bin_id)

- `incoming_inspection_lines` (inspection_event_number, drop unique on grn_line_id)

**Deprecated Tables (1):**

- `inventory_transfers` (replaced by `transfer_requests` + `transfer_lines`)

## C. API/WORKFLOW BLUEPRINT

**New API Routes:**

- `/api/procurement/purchase-orders` (CRUD + approve + cancel)

- `/api/procurement/purchase-orders/:id/lines` (CRUD)

- `/api/inventory/warehouses` (CRUD)

- `/api/inventory/locations` (CRUD)

- `/api/inventory/bins` (CRUD)

- `/api/inventory/lots` (CRUD + traceability)

- `/api/inventory/reservations` (CRUD + allocate + release + cancel)

- `/api/inventory/adjustments` (CRUD + approve + post)

- `/api/inventory/returns` (CRUD + approve + post)

- `/api/inventory/scrap` (CRUD + approve + post)

- `/api/inventory/consumptions` (CRUD + confirm + adjust)

- `/api/inventory/wip` (read + track)

- `/api/inventory/transfers` (CRUD + approve + issue + receive + reconcile + reverse)

- `/api/boms/snapshots` (create on order)

- `/api/reports/inventory/*` (all reports)

- `/api/traceability/forward` and `/api/traceability/backward`

**Extended API Routes:**

- `/api/inventory/grns` (add PO reference, warehouse/location)

- `/api/inventory/grns/:id/post` (create internal lots, put-away)

- `/api/inventory/inspections` (add line-level inspection)

- `/api/manufacturing/orders/:id/material-issues` (add partial issue, reservation consumption)

## D. INVARIANTS AND CONCURRENCY MODEL

**Invariants (must always hold):**

1. `available_for_use = available_qty - reserved_qty >= 0`

2. `wip_inventory.remaining_qty = issued_qty - consumed_qty - returned_qty - scrapped_qty >= 0`

3. `consumed_qty <= issued_qty` (per production order + material)

4. `returned_qty <= issued_qty - consumed_qty - scrapped_qty`

5. `scrapped_qty <= wip_inventory.remaining_qty` (before scrap)

6. `transfer_out_qty = transfer_in_qty + in_transit_qty` (per transfer)

7. `adjustment_variance = physical_qty - system_qty` (matches adjustment sign)

8. `lot.remaining_qty >= 0`

9. `inventory_transactions.quantity` is never null

10. `reversalOfId` references a transaction of the opposite sign

**Concurrency Model:**

- **Lock Type:** `pg_advisory_xact_lock` (transaction-level, auto-released)

- **Lock Key:** `hashtext('material:' || material_id || ':warehouse:' || warehouse_id)`

- **Lock Scope:** Per material + warehouse (or material + lot for lot-specific operations)

- **Transaction Boundary:** Entire business operation (create + ledger + audit)

- **Failure Response:** 409 Conflict with `code: 'INSUFFICIENT_STOCK'` or `code: 'CONCURRENT_MODIFICATION'`

- **Retry Policy:** Client-side retry with exponential backoff (not automatic)

## E. IMPLEMENTATION ROADMAP

| Phase | Duration | Dependencies | Key Deliverables | Acceptance Criteria |

|---|---|---|---|---|

| 0 | 3 weeks | None | Schema + migration + indexes | All tables created; indexes verified; no migration errors |

| 1 | 2 weeks | Phase 0 | PO API + UI | PO created → approved → GRN linked; over-receipt blocked |

| 2 | 2 weeks | Phase 1 | Receiving hardening | Partial receipt; line inspection; lot creation; corrections |

| 3 | 2 weeks | Phase 0, 2 | Reservation + allocation | Reserve → allocate → issue; FIFO; competing reservations safe |

| 4 | 3 weeks | Phase 3 | Manufacturing flow | BOM snapshot; WIP; consumption; return; scrap; variance |

| 5 | 2 weeks | Phase 4 | Adjustments + reconciliation | Adjustment approved by director; reconciliation passes daily |

| 6 | 2 weeks | Phase 0, 5 | Transfers + reversals | Transfer request→receive; reversal; no double-counting |

| 7 | 2 weeks | Phase 1–6 | Genealogy + traceability | Forward + backward traceability queries return complete chain |

| 8 | 2 weeks | Phase 1–7 | Reporting + audit | All reports render; outbox worker processes 100% events |

| 9 | 2 weeks | Phase 1–8 | Full Inventory FAT | INV-FAT-01 through INV-FAT-20 pass; load test passes |

**Total: 22 weeks**

---

# FULL INVENTORY MANAGEMENT — IMPLEMENTATION NOT STARTED

## What Must Be Built Before Next Full Inventory FAT

1. **Phase 0 Schema (ALL new tables + extensions)**

2. **Phase 1 Procurement (PO → GRN linkage)**

3. **Phase 2 Receiving Hardening (partial receipt, lot creation)**

4. **Phase 3 Reservation (reserve → allocate → issue)**

5. **Phase 4 Manufacturing Flow (WIP, consumption, return, scrap)**

6. **Phase 5 Adjustments (director-approved, reconciliation)**

7. **Phase 6 Transfers (full lifecycle + reversal)**

8. **Phase 7 Genealogy (forward + backward traceability)**

9. **Phase 8 Reporting (all dimensions + audit outbox)**

10. **Phase 9 FAT Execution (20 scenarios + load test)**

## What Can Be Deferred Post-FAT

1. **FEFO allocation** (FIFO is sufficient for v1.0)

2. **Multi-currency PO** (single currency sufficient)

3. **Advanced transfer routing** (direct transfer sufficient)

4. **Inventory valuation methods** (FIFO cost sufficient)

5. **Barcode/RFID integration** (manual entry sufficient)

---

*Document Status: PHASE 0 IMPLEMENTATION BLUEPRINT — READ-ONLY*

*Implementation Status: NOT STARTED*

*Next Action: Review and approve blueprint → Begin Phase 0 schema implementation*